# Customer portal pilot: report brief

Document: Weekly project update

Project: Customer self-service portal pilot

Reporting date: July 30, 2026

Reader: Maya Patel, regional manager.

Purpose: Tell Maya whether the project remains on schedule and ask her to approve additional vendor support.

Length and tone: One page. Clear, professional, and easy to scan.

Current status: Amber. The planned August 14 launch remains possible if the email problem is fixed by August 4.

Progress:

- 42 of 50 employee accounts have been activated.

- 18 of 20 help articles have been published.

- Twelve employees took part in the first test.

- Ten testers completed every task without help.

Issue: Password-reset emails sometimes take up to 15 minutes to arrive. The vendor believes its email queue settings may be causing the delay and is investigating.

Approval needed: Approve up to US$750 for additional vendor troubleshooting by August 1.

Next steps:

- Fix and retest the password-reset process.

- Publish the remaining two help articles.

- Train the support team.

- Hold the final launch decision meeting on August 7.

Accuracy rule: Do not add facts, causes, costs, or results that are not stated in this brief.